UCAB - Sprint Planning & Story Points

A Sprint is a fixed period or duration in which the team works to complete a set of tasks.

An Epic is a big task or feature area that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that are completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (Fibonacci series):

1  -  Very Easy task

2  -  Normal task

3  -  Moderate task

5  -  Difficult task

Story Points -5 (1,2,3,5)

## Sprint 1

Epic 1: User Registration & Authentication

USN1 As a user, I can register on the application by providing my name, email, phone number and password. 2

USN2 As a user, I can log into the application using my registered email and password. 1

Epic 2: Driver Registration & Authentication

USN3 As a driver, I can register on the platform by providing my personal and vehicle details. 2

USN4 As a driver, I can log into the application using my registered credentials. 1

Admin Authentication (Epic 3)

USN5 As an admin, I can log into the admin dashboard using secure credentials. 1

Epic 4: Profile Management

USN6 As a user, I can view and update my profile information. 2

USN7 As a driver, I can view and update my profile and vehicle information. 2

Total Story Points in Sprint 1 = 2+1+2+1+1+2+2 = 11

## Sprint 2

Epic 5: Car Management

USN8 As a driver, I can add my car details including model, number, type and seating capacity. 3

USN9 As an admin, I can view, update and remove car records. 3

Epic 6: Cab Search & Fare Estimation

USN10 As a user, I can search for available cabs based on my pickup and destination locations. 3

USN11 As a user, I can view the estimated fare for my trip before confirming a booking. 3

Total Story Points in Sprint 2 = 3+3+3+3 = 12

## Sprint 3

Epic 7: Cab Booking

USN12 As a user, I can book a cab by selecting an available vehicle and confirming pickup and drop locations. 5

USN13 As a driver, I can accept or reject an incoming booking request. 3

USN14 As a user, I can cancel a booking before it is confirmed by the driver. 2

Epic 8: Booking History

USN15 As a user, I can view my current and past booking history. 2

USN16 As a driver, I can view my completed and ongoing rides. 2

Total Story Points in Sprint 3 = 5+3+2+2+2 = 14

## Sprint 4

Epic 9: Admin Dashboard

USN17 As an admin, I can view, update and remove registered users. 3

USN18 As an admin, I can view, update and remove registered drivers. 3

USN19 As an admin, I can monitor and manage all bookings across the platform. 5

Epic 10: Testing & Deployment

USN20 As a developer, I can perform functional and performance testing on the application. 3

USN21 As a developer, I can deploy the application for end users to access. 2

Total Story Points in Sprint 4 = 3+3+5+3+2 = 16

## Total Story Points

Sprint 1 = 11

Sprint 2 = 12

Sprint 3 = 14

Sprint 4 = 16

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 11+12+14+16 = 53

Number of Sprints = 4

Velocity = 53/4 = 13.25 (Story Points per Sprint)