Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 23 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the following table to record the product backlog and sprint schedule for the project.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration & Authentication | USN-1 | As a user, I can register for the application by entering my name, email, phone number and password. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I can log into the application using my registered email and password. | 1 | High |  |
| Sprint-1 | Driver Registration & Authentication | USN-3 | As a driver, I can register on the platform by providing my personal and vehicle details. | 2 | High |  |
| Sprint-1 |  | USN-4 | As a driver, I can log into the application using my registered credentials. | 1 | High |  |
| Sprint-1 | Admin Authentication | USN-5 | As an admin, I can log into the admin dashboard using secure credentials. | 1 | High |  |
| Sprint-1 | Profile Management | USN-6 | As a user, I can view and update my profile information. | 2 | Medium |  |
| Sprint-1 |  | USN-7 | As a driver, I can view and update my profile and vehicle information. | 2 | Medium |  |
| Sprint-2 | Car Management | USN-8 | As a driver, I can add my car details including model, number, type and seating capacity. | 3 | High |  |
| Sprint-2 |  | USN-9 | As an admin, I can view, update and remove car records. | 3 | Medium |  |
| Sprint-2 | Cab Search & Fare Estimation | USN-10 | As a user, I can search for available cabs based on my pickup and destination locations. | 3 | High |  |
| Sprint-2 |  | USN-11 | As a user, I can view the estimated fare for my trip before confirming a booking. | 3 | High |  |
| Sprint-3 | Cab Booking | USN-12 | As a user, I can book a cab by selecting an available vehicle and confirming pickup and drop locations. | 5 | High |  |
| Sprint-3 |  | USN-13 | As a driver, I can accept or reject an incoming booking request. | 3 | High |  |
| Sprint-3 |  | USN-14 | As a user, I can cancel a booking before it is confirmed by the driver. | 2 | Medium |  |
| Sprint-3 | Booking History | USN-15 | As a user, I can view my current and past booking history. | 2 | Medium |  |
| Sprint-3 |  | USN-16 | As a driver, I can view my completed and ongoing rides. | 2 | Medium |  |
| Sprint-4 | Admin Dashboard | USN-17 | As an admin, I can view, update and remove registered users. | 3 | Medium |  |
| Sprint-4 |  | USN-18 | As an admin, I can view, update and remove registered drivers. | 3 | Medium |  |
| Sprint-4 |  | USN-19 | As an admin, I can monitor and manage all bookings across the platform. | 5 | High |  |
| Sprint-4 | Testing & Deployment | USN-20 | As a developer, I can perform functional and performance testing on the application. | 3 | Medium |  |
| Sprint-4 |  | USN-21 | As a developer, I can deploy the application for end users to access. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 23 Jun 2026 | 28 Jun 2026 |  |  |
| Sprint-2 | 12 | 6 Days | 30 Jun 2026 | 05 Jul 2026 |  |  |
| Sprint-3 | 14 | 6 Days | 07 Jul 2026 | 12 Jul 2026 |  |  |
| Sprint-4 | 16 | 6 Days | 14 Jul 2026 | 19 Jul 2026 |  |  |

## Velocity:

With a 6-day sprint duration and a total of 53 story points delivered across 4 sprints, the team's velocity works out to 53/4 = 13.25 story points per sprint.

Average Velocity (AV) per day = Velocity / Sprint Duration = 13.25 / 6 ≈ 2.21 Story Points per day.

## Burndown Chart:

A burndown chart plots remaining work against time, giving a quick visual read on whether a sprint is on track. It is widely used in Agile methods such as Scrum, and applies to any project where progress can be measured over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

## Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation